## Slide 1: webPDB
A fast storage and retrieval web-service for proteins
by
Conte, Furiani, Nardini, Pasquantonio, Ungania

## Slide 2: webPDB structure

## Slide 3: Where were we?
Currently installed on a testing machine in the MAIS lab
ZFS
  Installed as user space module, serving as storage space for CouchDB
PDB to JSON parser
  Currently extracting all the necessary information from a PDB entity file. Very flat structure.
  Ironing out the last bugs.
  Work in progress for the monomers section (different standard used)
Background importer
  Working nicely, can import thousand of proteins into CouchDB in minutes.
CouchDB api for retrieval and insertion
  Currently in stable version
  Can be easily modified to allow custom query through MapReduce
REST service
  Test in progress
Administration Interface
  Work in Progress

## Slide 4: Where we are now
Moved the instance to Apple Storage Server
Using as CouchDB / Node.js server the PLM21 machine
PDB to JSON parser
  Less flat structure done
  Monomers dataset fully integrated
CouchDB api for retrieval and insertion
  Now having some complex queries (like retrieve of proteins with some aminoacids in it)
REST service
  Exporting almost every query created
Administration Interface
  In staging area, to be added before delivery

## Slide 6: What’s next
Final review of the DB interface
  Using other native cradle interface for better usage of CouchDB native caching
Moving CouchDB on a native Linux machine
  Some Mac Os X related bugs makes the installation / operation unstable under some circumstances
PDB to JSON parser
  Total integration with BioPython module (now limited to MODEL section)
HTML service
  Nice HTML / CSS interface
Administration Interface
  Finally included
  Used to do maintenance on the dataset
Documentation
  Publishing 
Final integration with WebMol project
  REST service is ready to accept AJAX requests from other domains
Whatever is missing 